TEST PLAN – USER AUTHENTICATION MODULE

- TESTING OBJECTIVES

- Ensure that each module’s functionality executes correctly and completely.

- Maintain stability across all supported devices.

- Satisfy user requirements and expectations.

- Prevent and minimize bugs during system operation.

- SCOPE

- In scope:

- Executed manual testing (UI & API) for Register, Login, and Forgot Password modules in the development environment.

- Out of scope:

- Course Registration module.

- Log Out module.

- Mobile application platform.

- TESTING TYPES.

- Testing Methods.

- Manual Testing (UI & API).

- Testing Scope.

- User Interface (UI).

- API (Swagger).

- Test Case Design Techniques.

- Boundary Value Analysis (BVA).

- Equivalence Partitioning (EP).

- Applied Techniques.

- Functional Testing.

- UI Testing.

- API Testing.

- Negative Testing.

- Positive Testing.

- Basic Security Testing

- CÔNG CỤ HỖ TRỢ.

- Word: Test Plan, SRS.

- Excel: Test Case, Test Scenario, Bug Report.

- Swagger: Testing Manual API.

- Browser: Testing Manual UI.

- Github: Archive source code.

- LỊCH TRÌNH KIỂM THỬ.

| TASKS | MODULE | START DATE | END DATE | NOTE |
| --- | --- | --- | --- | --- |
| Test Environment Setup | User Authentication | 2025-10-03 | Ongoing |  |
| Write Test Plan | User Authentication | 2025-11-04 | 2025-11-05 |  |
| Write Test Scenario | Register [UI] | 2025-11-07 | 2025-11-09 |  |
|  | Register [API] | 2025-11-10 | 2025-11-11 |  |
|  | Login [UI] | 2025-11-11 | 2025-11-12 |  |
|  | Login [API] | 2025-11-13 | 2025-11-14 |  |
|  | Forgot Password [UI] | 2025-11-15 | 2025-11-16 |  |
|  | Forgot Password [API] | 2025-11-17 | 2025-11-18 |  |
| Write Test Case | Register [UI] | 2025-11-19 | 2025-11-20 |  |
|  | Register [API] | 2025-11-21 | 2025-11-22 |  |
|  | Login [UI] | 2025-11-23 | 2025-11-24 |  |
|  | Login [API] | 2025-11-25 | 2025-11-26 |  |
|  | Forgot Password [UI] | 2025-11-27 | 2025-11-28 |  |
|  | Forgot Password [API] | 2025-11-29 | 2025-11-30 |  |
| Bug Report | Register [UI] | 2025-12-01 | 2025-12-02 |  |
|  | Register [API] | 2025-12-03 | 2025-12-04 |  |
|  | Login [UI] | 2025-12-05 | 2025-12-06 |  |
|  | Login [API] | 2025-12-07 | 2025-12-08 |  |
|  | Forgot Password [UI] | 2025-12-09 | 2025-12-10 |  |
|  | Forgot Password [API] | 2025-12-11 | 2025-12-12 |  |
| Review | User Authentication | 2025-12-13 | 2025-12-14 |  |
| Report | User Authentication | 2025-12-15 | 2025-12-16 |  |

Test Schedule

- TESTER.

- Developer: Self-developed project (with AI assistance).

- Tester: Ngọc Hân (QA).

- ENVIRONMENT & DEVICES.

- Laptop: Windows 11, 8GB RAM, Intel core i3.

- Network: Wifi 6 (1201Mbps).

- Browser: Microsoft Edge Version 141.0.3537.71 (Official build) (64-bit)

- Development Environment: Visual Studio 2022 (ASP.NET CORE API)

- INPUT – OUTPUT CRITERIA.

- Input:

- Application is deployable and stable for testing.

- Test data has been prepared.

- Requirement specification document is available for reference.

- Output:

- 100% of test cases are executed according to the plan.

- All critical defects are detected and fully tracked in Excel.

- Test Summary Report is completed and delivered to stakeholders on schedule.

- RISKS & ASSUMPTIONS

| Risks & Assumptions | Impact | Solution / Mitigation |
| --- | --- | --- |
| Potential browser incompatibility | May cause UI errors or false test failures | Perform cross-browser testing on major browsers (Chrome, Edge) |
| Insufficient or corrupted test data | May deplay testing progress | Prepare test data carefully before execution |
| Sudden requirment changes | May affect scope and schedule | Update test plan flexibly and report to responsible stakeholders |